Covid-19 Risk Assessment – Return to the Pool Strategy

|  |  |
| --- | --- |
| Name of Pool | **Castle Pool, Farnborough Road, Castle Vale, B35 7EH** |
| Name of Charity | **Castle Pool Community Partnership CIO (part of the Spitfire Group) Charity No 1159347** |
| Date risk assessment carried out: | 27/07/20 (v3) | Person: | JET/RG | Review date: | weekly |
|  |  |  |  |  |  |

**Preparing the Pool Hall and building, including Car park**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| What is the Hazard? | Who might be harmed | Risk rating before controls | Controls considered | Risk rating after controls | Actioned by  | Completion date |
| Spread of Covid-19 Coronavirus | Staff, visitors and volunteers |  |  |  |  |  |
| Carpark | Staff, visitors, volunteers and contractors |  | Remind visitors of the need to space out and enter building safely |  | All – via advice to users via email  | Before opening |
| Arriving at the facility, entrance and reception area. |  |  | * Collect all furniture and store safely
* Remove all drinks machines
* Close off all WC’s for access to public.
* Hand sanitiser machines and signs on wall
* Order other PPE including all cleaning materials
* Block off entrance to stairs for first floor space
 |  | RG/JET/ACARACMD – via Spitfire – to be fitted on entrance wall (and by shower area??MD/JETAR/AC/JET | 24/07/202024/07/2020Ordered? Del 03/08/2020?NB Upcycle can place if required. By 24/07/2020Completed 24/07/2020 |
| Changing Rooms / Toilets |  |  | * Close off all changing areas ( at least in first 2 weeks)
* Identify which WC’s will be available for swimmers use and locks others
* Bins – new ones required?
 |  | AR/ACACJET | Completed 24/07/2020NB Check requirements for Aquadots re changing room /rubbishSign up available WC space |
| **Preparing the Pool** |  |  |  |  |  |  |
|  |  |  | Follow guidance from PWTAG e.g. Pool Chemical levels Code of Practice pwtag.org |  |  |  |
|  |  |  | * Heat water re Codes of Practice – seek advice from Hockley builders
* Check air con to ensure service requirements met – NB may require separate risk assessment
* Elec safety/emergency lighting checks
* Fire safety equip
 |  | RG/JET RG/JETCheck dates last service JR/RGAre checks up to date ?RG/AC | Updated 20/07/2020Updated 20/07/2020Checked 27/07/2020 |
| During activity |  |  | Ensure all pool users have appropriate risk assessments which are in placeLiaise with Covid-19 officersEnsure appropriate spacing adhered to – spot checks?No spectatorsAssume that all pool groups have track and trace arrangements in place |  | Clubs adopting Swim England guidance (stay in touch with any changes and share info – see sample layouts for training adviceTo collate all risk assessments JET | S4BoldmereAquadotsKASCAll received (27/07/2020) |
| Hygiene measures |  |  | .Hand sanitiser as above2 x Wc’s available for use Cleaning between squads/useHand towels/hand dryersTouch points to be cleansed.Deck areas – how often cleaned? |  | To collate all times required AC/DHOn changeovers and at start and end of each day of use. |  |
| Equipment Use |  |  | All floats etc to be stored away and Clubs use ownSteps to be repaired/replaced?Notice boards available? |  | NB Aquadots use– cleansing before and after |  |
| Exit |  |  | Check instructions on route out |  | AC |  |
|  |  |  |  |  |  |  |
| Staff and Volunteers training |  |  | Cleaning schedule and materials to be used.Lifeguard updates?NRSTAC updates |  | JET/AC working with Stuart Brain1st course ?01082020 |  |
| Social media and other updates |  |  | Keep community and pool users updated |  | RG/SH |  |
| Contact arrangements between users |  |  | Looking at scheduling , access to pool and other areas |  | JET . |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |